|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **QUALITY LOG 01** | | | | | | | | **FORM [03]**  **Ref: QualityLog\_01**  **Version: 1.1** | |
| **Programme:** SPPM | | | | **Project: E Commerce Web Application with AI Chatbot (Omantha tire House)** | | | | **PRINCE2** | |
| **Ref No** | **Product** | **Method** | **Staff**  **Responsible** | **Planned**  **Date** | **Actual**  **Date** | **Result** | **No of Action Items** | **Target**  **Sign-off**  **Date** | **Actual**  **Sign-off**  **Date** |
| 1 | Proposal | Proof Reading | Keshara Dissanayake, QM | 01/02/2023 | 09/02/2023 | Checked | 1 | 01/02/2023 | 09/02/2023 |
| 2 | Request Letter | Proof Reading | Keshara Dissanayake, QM | 05/02/2023 | 07/02/2023 | Revised | 1 | 05/02/2023 | 07/02/2023 |
| 3 | Proposal Presentation | Proof Reading | Keshara Dissanayake, QM | 09/02/2023 | 10/02/2023 | Checked | 1 | 09/02/2023 | 10/02/2023 |
| 4 | Project Brief | Proof Reading | Keshara Dissanayake, QM | 01/02/2023 | 03/02/2023 | Checked | 1 | 01/02/2023 | 03/02/2023 |
| 5 | WBS & PBS | Diagram Testing | Keshara Dissanayake, QM | 11/02/2023 | 16/02/2023 | Revised | 2 | 11/02/2023 | 16/02/2023 |
| 6 | Gantt Chart | Diagram Testing | Keshara Dissanayake, QM | 11/02/2023 | 16/02/2023 | Revised | 1 | 11/02/2023 | 16/02/2023 |
| 7 | Product Description | Proof Reading | Keshara Dissanayake, QM | 11/02/2023 | 16/02/2023 | Checked | 1 | 11/02/2023 | 16/02/2023 |
| 8 | PID | Proof Reading | Keshara Dissanayake, QM | 13/02/2023 | 16/02/2023 | Checked | 1 | 13/02/2023 | 16/02/2023 |
| 9 | Stage Plan | Proof Reading | Keshara Dissanayake, QM | 13/02/2023 | 16/02/2023 | Checked | 1 | 13/02/2023 | 16/02/2023 |
| 10 | Communication Plan | Proof Reading | Keshara Dissanayake, QM | 13/02/2023 | 16/02/2023 | Checked | 1 | 13/02/2023 | 16/02/2023 |
| 11 | Risk Log | Proof Reading | Keshara Dissanayake, QM | 11/02/2023 | 16/02/2023 | Checked | 1 | 11/02/2023 | 16/02/2023 |
| 12 | Risk management Plan | Proof Reading | Keshara Dissanayake, QM | 11/02/2023 | 16/02/2023 | Checked | 1 | 11/02/2023 | 16/02/2023 |
| 13 | Meeting Minutes | Proof Reading | Keshara Dissanayake, QM | 19/02/2023 | 23/02/2023 | Checked | 1 | 19/02/2023 | 23/02/2023 |
| 14 | Daily Log | Proof Reading | Keshara Dissanayake, QM | 19/02/2023 | 23/02/2023 | Checked | 1 | 19/02/2023 | 23/02/2023 |
| 15 | Risk Log | Proof Reading | Keshara Dissanayake, QM | 19/02/2023 | 23/02/2023 | Checked | 1 | 19/02/2023 | 23/02/2023 |
| 16 | Risk Management Plan | Proof Reading | Keshara Dissanayake, QM | 19/02/2023 | 23/02/2023 | Revised | 1 | 19/02/2023 | 23/02/2023 |
| 17 | Quality Plan | Proof Reading | Keshara Dissanayake, QM | 19/02/2023 | 23/02/2023 | Checked | 1 | 19/02/2023 | 23/02/2023 |
| 18 | UI Designs | UI Testing | Keshara Dissanayake, QM | 19/02/2023 | 23/02/2023 | Checked | 1 | 19/02/2023 | 23/02/2023 |
| 19 | ER/Class/Use case | Diagram Testing | Keshara Dissanayake, QM | 19/02/2023 | 23/02/2023 | Revised | 3 | 19/02/2023 | 23/02/2023 |
| 20 | Activity Diagram | Diagram Testing | Keshara Dissanayake, QM | 19/02/2023 | 23/02/2023 | Checked | 1 | 19/02/2023 | 23/02/2023 |
| 21 | User scenario | Proof Reading | Keshara Dissanayake, QM | 19/02/2023 | 23/02/2023 | Checked | 1 | 19/02/2023 | 23/02/2023 |
| 22 | SRS | Proof Reading | Keshara Dissanayake, QM | 15/02/2023 | 23/02/2023 | Revised | 1 | 15/02/2023 | 23/02/2023 |
| 23 | AOA Diagram | Diagram Testing | Keshara Dissanayake, QM | 27/02/2023 | 03/03/2023 | Checked | 1 | 27/02/2023 | 03/03/2023 |
| 24 | PDM | Diagram Testing | Keshara Dissanayake, QM | 27/02/2023 | 03/03/2023 | Checked | 1 | 27/02/2023 | 03/03/2023 |
| 25 | Precedence Diagram | Diagram Testing | Keshara Dissanayake, QM | 27/02/2023 | 03/03/2023 | Checked | 1 | 27/02/2023 | 03/03/2023 |
| 26 | Scope Breakdown Structure | Diagram Testing | Keshara Dissanayake, QM | 27/02/2023 | 03/03/2023 | Revised | 1 | 27/02/2023 | 03/03/2023 |
| 27 | Issue Log | Proof Reading | Keshara Dissanayake, QM | 27/02/2023 | 03/03/2023 | Checked | 1 | 27/02/2023 | 03/03/2023 |
| 28 | Risk Log | Proof Reading | Keshara Dissanayake, QM | 11/02/2023 | 03/03/2023 | Checked | 1 | 11/02/2023 | 03/03/2023 |
| 29 | Risk Plan | Proof Reading | Keshara Dissanayake, QM | 19/02/2023 | 03/03/2023 | Checked | 1 | 19/02/2023 | 03/03/2023 |
| 30 | Highlight Plan | Proof Reading | Keshara Dissanayake, QM | 27/02/2023 | 03/03/2023 | Revised | 1 | 27/02/2023 | 03/03/2023 |
| 31 | Work Package v1 | Proof Reading | Keshara Dissanayake, QM | 27/02/2023 | 03/03/2023 | Revised | 1 | 27/02/2023 | 03/03/2023 |
| 32 | Daily Log | Proof Reading | Keshara Dissanayake, QM | 19/02/2023 | 03/03/2023 | Revised | 1 | 19/02/2023 | 03/03/2023 |
| 33 | Check List | Proof Reading | Keshara Dissanayake, QM | 05/03/2023 | 10/03/2023 | Checked | 1 | 05/03/2023 | 10/03/2023 |
| 34 | Check Point Report | Proof Reading | Keshara Dissanayake, QM | 04/03/2023 | 09/03/2023 | Checked | 1 | 04/03/2023 | 09/03/2023 |
| 35 | Lesson learned log | Proof Reading | Keshara Dissanayake, QM | 04/03/2023 | 09/03/2023 | Checked | 1 | 04/03/2023 | 09/03/2023 |
| 36 | Lesson learned report | Proof Reading | Keshara Dissanayake, QM | 04/03/2023 | 09/03/2023 | Checked | 1 | 04/03/2023 | 09/03/2023 |
| 37 | Project plan | Proof Reading | Keshara Dissanayake, QM | 16/02/2023 | 09/03/2023 | Checked | 1 | 08/03/2023 | 09/03/2023 |
| 38 | Risk Plan | Proof Reading | Keshara Dissanayake, QM | 19/02/2023 | 09/03/2023 | Checked | 1 | 19/02/2023 | 09/03/2023 |
| 39 | Risk Log | Proof Reading | Keshara Dissanayake, QM | 11/02/2023 | 09/03/2023 | Checked | 1 | 11/02/2023 | 09/03/2023 |
| 40 | Test Cases | Proof Reading | Keshara Dissanayake, QM | 04/03/2023 | 09/03/2023 | Checked | 1 | 04/03/2023 | 09/03/2023 |
| 41 | Daily log | Proof Reading | Keshara Dissanayake, QM | 19/02/2023 | 09/03/2023 | Checked | 1 | 19/02/2023 | 09/03/2023 |
| 42 | Issue log | Proof Reading | Keshara Dissanayake, QM | 27/02/2023 | 09/03/2023 | Checked | 1 | 27/02/2023 | 09/03/2023 |
| 43 | Meeting Minutes | Proof Reading | Keshara Dissanayake, QM | 19/02/2023 | 09/03/2023 | Checked | 1 | 19/02/2023 | 09/03/2023 |
| 44 | Work Package v2 | Proof Reading | Keshara Dissanayake, QM | 27/02/2023 | 09/03/2023 | Revised | 1 | 27/02/2023 | 09/03/2023 |
| 45 | Risk Log | Proof Reading | Keshara Dissanayake, QM | 11/02/2023 | 18/03/223 | Checked | 1 | 11/02/2023 | 18/03/223 |
| 46 | Test Case | Proof Reading | Keshara Dissanayake, QM | 04/03/2023 | 18/03/223 | Checked | 1 | 04/03/2023 | 18/03/223 |
| 47 | Risk Plan | Proof Reading | Keshara Dissanayake, QM | 11/02/2023 | 18/03/223 | Checked | 1 | 11/02/2023 | 18/03/223 |
| 48 | Daily Log | Proof Reading | Keshara Dissanayake, QM | 19/02/2023 | 18/03/223 | Checked | 1 | 19/02/2023 | 18/03/223 |
| 49 | Issue Log | Proof Reading | Keshara Dissanayake, QM | 27/02/2023 | 18/03/223 | Checked | 1 | 27/02/2023 | 18/03/223 |
| 50 | Meeting Minutes | Proof Reading | Keshara Dissanayake, QM | 19/02/2023 | 18/03/223 | Checked | 1 | 19/02/2023 | 18/03/223 |
| 51 | Highlight Plan 2 | Proof Reading | Keshara Dissanayake, QM | 13/03/2023 | 18/03/223 | Revised | 1 | 13/03/2023 | 18/03/223 |
| 52 | Work Package | Proof Reading | Keshara Dissanayake, QM | 13/03/2023 | 18/03/223 | Checked | 1 | 13/03/2023 | 18/03/223 |
| 53 | User Acceptance Testing report | Proof Reading | Keshara Dissanayake, QM | 13/03/2023 | 18/03/223 | Checked | 1 | 13/03/2023 | 18/03/223 |