| **RISK LOG** | | | | | | **FORM 01**  **Ref: RiskLog v1. 1**  **Version: 1. 1** |
| --- | --- | --- | --- | --- | --- | --- |
| **Programme:** BSc. In Computer Science and Software Engineering | | | **Project:** Omantha Tyre House | | | **PRINCE2** |
| **RISK IDENTIFIER:**  **1** | | Description:  The client is unable to clearly convey his needs. | | | | Risk Category:  General |
| Probability:  Low | | Impact:  Because of the client's lack of familiarity with technical terms, it was challenging to define the needs. | | | | Proximity:  Low |
| Countermeasures:  Update the client on the status of the project. | | | | | | |
| Owner:  Malith Edirisinghe | Author:  Malith Edirisinghe | | | Date Identified:  06/02/2023 | Date of Last Update:  16/02/2023 | Current Status:  Dead |
| **RISK IDENTIFIER:**  **2** | | Description:  The project's scope was not properly defined. | | | | Risk Category:  Schedule |
| Probability:  Medium | | Impact:  The system's basic operations were disregarded, or unwanted functions were added to the system. | | | | Proximity:  medium |
| Countermeasures:  Discussed with the client and demonstrate the scope with well planned. | | | | | | |
| Owner:  Malith Edirisinghe | Author: Malith Edirisinghe | | Date Identified:  08/02/2023 | | Date of Last Update:  16/02/2023 | Current Status:  Dead |
| **RISK IDENTIFIER:**  **3** | | Description:  Time management issues. | | | | Risk Category:  Schedule |
| Probability:  Medium | | Impact:  The project's estimated time frame can be exceeded. | | | | Proximity:  Medium |
| Countermeasures:  Developed and designed a Gantt chart and work breakdown structure to manage the timeline. | | | | | | |
| Owner:  Malith Edirisinghe | Author:  Malith Edirisinghe | | Date Identified:  12/02/2023 | | Date of Last Update:  16/02/2023 | Current Status:  Dead |
| **RISK IDENTIFIER:**  **4** | | Description:  The project's resources might not be enough. | | | | Risk Category:  General |
| Probability:  Medium | | Impact:  The project cannot be completed before the deadline. | | | | Proximity:  Medium |
| Countermeasures:  Must quickly obtain the necessary resources. | | | | | | |
| Owner:  Malith Edirisinghe | Author:  Malith Edirisinghe | | Date Identified:  12/02/2023 | | Date of Last Update:  03/03/2023 | Current Status:  Ongoing |
| **RISK IDENTIFIER:**  **5** | | Description:  Problems with the activity network diagram and Interface design. | | | | Risk Category:  General |
| Probability:  Medium | | Impact:  There were some difficulties encountered when drawing the diagrams because they are new. | | | | Proximity:  Medium |
| Countermeasures:  Team members had to study and design it in the correct way.  Members of the team had to properly research and plan it. | | | | | | |
| Owner:  Malith Edirisinghe | Author:  Malith Edirisinghe | | Date Identified:  20/02/2023 | | Date of Last Update:  23/02/2023 | Current Status:  Dead |
| **RISK IDENTIFIER:**  **6** | | Description:  Issues and mistakes with GUI design. | | | | Risk Category:  General |
| Probability:  Medium | | Impact:  The client asked that the website be created using the most recent version. | | | | Proximity:  Medium |
| Countermeasures:  Team members have to learn about the latest web design version. | | | | | | |
| Owner:  Malith Edirisinghe | Author:  Malith Edirisinghe | | Date Identified:  20/02/2023 | | Date of Last Update:  23/02/2023 | Current Status:  Ongoing |